PM SPRINT — OPEN SOURCE AI PROJECT

LocalAI

90-Day Product Roadmap + Feature Specifications — As If I Were the PM

| Project | Role Simulated | Sprint Duration | North Star Metric |
| --- | --- | --- | --- |
| LocalAI (github.com/go-skynet/LocalAI) | Product Manager | 90 Days (Q2 2026) | Monthly Active Developers |

# About LocalAI

LocalAI is an open-source, self-hosted alternative to the OpenAI API. It allows developers to run LLMs, image generation, and speech models locally — with zero API costs and full data privacy. It is written in Go, has 22,000+ GitHub stars, and is used by privacy-conscious developers, enterprises with data residency requirements, and AI researchers.

As PM, my job is to define what gets built, in what order, and why. This document simulates how I would operate as product lead for LocalAI's next 90 days.

# 1. User Segmentation

| Segment | Primary Need | Key Pain Point | Est. Share |
| --- | --- | --- | --- |
| Privacy-first devs | Run LLMs with no data leaving machine | Setup complexity; model compatibility unclear | ~40% |
| Enterprise IT / SecOps | Air-gapped AI for sensitive workloads | No enterprise support; hard to audit | ~20% |
| AI Researchers | Benchmark local models cheaply | Inconsistent API parity with OpenAI | ~25% |
| Indie Developers | Build apps without OpenAI cost | Documentation gaps; no SDK examples | ~15% |

# 2. North Star Metric & KPIs

North Star: Monthly Active Developers (MAD) — unique contributors or API users in a given month.

Why: MAD captures both contribution and usage, and is a leading indicator of community health, sponsorship appeal, and enterprise interest.

## Supporting KPIs

- GitHub Stars Growth Rate — % MoM increase (baseline ~2.5%, target 5%)

- Time-to-First-API-Call — median time from README to first working response (target: < 15 min)

- Issue Resolution Time — median time to first maintainer response (target: < 48 hours)

- Model Compatibility Coverage — % of top-20 HuggingFace models working out-of-box (target: 85%)

- Documentation Completeness — % of API endpoints with working code examples (target: 100%)

# 3. 90-Day Roadmap (RICE-Prioritized)

| Feature / Initiative | Reach | Impact | Conf% | Effort | RICE | Priority |
| --- | --- | --- | --- | --- | --- | --- |
| Interactive setup wizard (CLI) | 5K | 4 | 85% | 2 | 8,500 | P0 |
| Model compatibility matrix docs | 8K | 3 | 90% | 1 | 21,600 | P0 |
| OpenAI SDK parity audit + fixes | 6K | 4 | 80% | 3 | 6,400 | P0 |
| Docker Compose templates | 4K | 3 | 90% | 2 | 5,400 | P1 |
| Community Discord + office hours | 10K | 3 | 70% | 2 | 10,500 | P1 |
| Enterprise audit logging | 1K | 5 | 60% | 5 | 600 | P2 |
| Web-based model management UI | 3K | 3 | 65% | 5 | 1,170 | P2 |

# 4. Feature Specifications

## SPEC-01: Interactive Setup Wizard (P0)

| Feature ID | SPEC-01 |
| --- | --- |
| Priority | P0 — Blocks new user activation |
| Target Users | New developers running LocalAI for the first time |
| Problem | Setup requires reading 3+ README sections, manual YAML config, and model path troubleshooting. Median time-to-first-call is 45+ minutes. |
| Solution | A guided CLI wizard (localai setup) that detects hardware, recommends compatible models, downloads them, writes config, and confirms the API is live with a test prompt. |
| Acceptance Criteria | 1. Detects CPU vs GPU, recommends quantization level. 2. Downloads model with progress bar. 3. Runs test prompt, confirms API live. 4. Outputs a working curl command. 5. Works on macOS, Ubuntu, Windows WSL2. |
| Success Metric | Median time-to-first-API-call drops from 45 min to < 15 min within 60 days. |
| Edge Cases | No internet access (offline path), insufficient RAM (warning + fallback), port conflicts (auto-detect). |
| Out of Scope | GUI installer, Windows native, model fine-tuning setup. |

## SPEC-02: Model Compatibility Matrix (P0)

| Feature ID | SPEC-02 |
| --- | --- |
| Priority | P0 — Blocks trust and adoption |
| Target Users | All users evaluating which model to run |
| Problem | No official documentation on which models work with LocalAI, at what quantization levels, or with what hardware. Users waste hours on trial and error. |
| Solution | A live-updated compatibility table in the docs covering the top 30 HuggingFace models, with columns for model name, backend, quantization, min RAM, GPU requirement, and config file link. |
| Acceptance Criteria | 1. Covers at least 20 models at launch. 2. Each row links to a working config. 3. Status indicator shows if tested in last 30 days. 4. Community can submit rows via PR template. |
| Success Metric | Model-related GitHub issues reduced by 30% within 60 days of publishing. |
| Data Source | Community testing + maintainer validation; automated CI for top 10 models. |
| Out of Scope | Automated benchmarking dashboard (Phase 2), fine-tuned model variants. |

## SPEC-03: OpenAI SDK Parity Audit (P0)

| Feature ID | SPEC-03 |
| --- | --- |
| Priority | P0 — Core value proposition at risk |
| Target Users | Developers migrating from OpenAI API |
| Problem | LocalAI claims OpenAI API compatibility, but several endpoints have undocumented differences. Developers experience silent breakage when swapping the base URL. |
| Solution | Systematic audit of all /v1/ OpenAI endpoints against LocalAI's implementation. Publish a compatibility table (Supported / Partial / Not Supported). Fix top 5 gaps by community vote. |
| Acceptance Criteria | 1. Audit covers all /v1/ endpoints. 2. Public compatibility table published. 3. Top 5 gaps fixed in sprint. 4. Migration guide for openai-python SDK written. |
| Success Metric | Issues mentioning 'compatibility' or 'OpenAI parity' reduced by 40% within 45 days. |
| Dependencies | Community issue triage; coordination with engineering on fix prioritization. |
| Out of Scope | Assistants API, Batch API, Fine-tuning API — lower priority for local use cases. |

# 5. GitHub Issues I Would File as PM

[UX] Add interactive setup wizard — `localai setup` command

Labels: enhancement, good-first-issue, ux, p0

New users consistently struggle to get LocalAI running for the first time. The README requires manually editing YAML configs and understanding model quantization — steep friction for developers who just want to test the tool. Proposal: implement a localai setup CLI command that guides users through model selection, hardware detection, and first-run testing. Full acceptance criteria in SPEC-01. Success when median time-to-first-call drops below 15 minutes.

[Docs] Publish model compatibility matrix with hardware requirements

Labels: documentation, enhancement, community, p0

The most frequent question across discussions and issues is 'Does X model work with LocalAI?' There is no official answer. This creates duplicate issues and erodes trust in the project. Proposal: create and maintain a compatibility matrix in the docs per SPEC-02. Looking for a community maintainer to own ongoing updates.

[RFC] OpenAI API parity audit — which endpoints are fully supported?

Labels: discussion, rfc, compatibility, p0

LocalAI's core value proposition is being a drop-in OpenAI replacement. But there is no authoritative list of what is and isn't supported. RFC: let's systematically document current state and prioritize the most impactful gaps. Community members please comment with which endpoints you most need. Maintainers please comment on implementation status. Will compile into a public compatibility table.

# 6. What I'd Measure at Day 90

- Did time-to-first-API-call drop below 15 minutes? (via community Discord surveys)

- Did model-related issues decrease 30%? (via GitHub issue label analysis)

- Did Monthly Active Developers grow 15%+? (via contributor + discussion activity)

- What did we learn about enterprise user needs for Q3 roadmap planning?

- Which P0 feature drove the most measurable impact — and why?

PM Sprint simulation produced for AI/ML PM portfolio. April 2026.